# Feature Enhancement Gap Analysis

### Instant Buy Visibility Logic & Separate Buyer/Seller Points System

Source document: *Bidsbazar Feature Enhancement Documentation.pdf*

Prepared: 2026-08-03

Last updated: 2026-08-12 (v6 — resolved the payment-window question:

the existing AWAITING_PAYMENT window and fallback-to-next-bidder chain

are kept as-is; the only change is that payment inside that window must

now be via gateway, not admin-manual/COD/bank-transfer)

Scope: nestjs-bids-bazar-api backend

## 0. What's Changing / Being Added in This Update (v6)

The single highest-priority open question from v5 is now resolved. No code

has changed — this is a documentation-only update.

1. Delivery zone is chosen by the buyer. "Inside Valley" vs. "Outside

Valley" (§2.3) is a checkout-time selection made by the buyer — not

derived from the buyer's saved address or the product/seller's

location. Rule 13's currently-dormant location fields do not need

to be activated for this feature.

2. **Resolved: the AWAITING_PAYMENT window and fallback-to-next-bidder

chain are kept exactly as they are today.** The only change is *how*

payment happens inside that window: gateway payment replaces

admin-manual/COD/bank-transfer confirmation as the way to pay. If the

winner doesn't complete gateway payment before PAYMENT_WINDOW_HOURS

elapses, the existing fallback chain reassigns the product to the next

bidder exactly as it does today. This is a much smaller change to

BiddingModule than the alternative would have been — the state

machine itself is untouched; only the payment-confirmation mechanism

inside AWAITING_PAYMENT changes.

## 1. Executive Summary

Both features requested in the enhancement document are **greenfield

additions** — neither exists in the codebase today, not even as a partial

stub. What started as an Instant Buy visibility tweak has grown, through

clarification, into a broader payment-model change (upfront gateway

payment + COD delivery fee, universal) plus a full points/tier/commission

system — all touching ProductsModule, BiddingModule, PaymentsModule,

and UsersModule.

| Feature | Current State | Effort |
| --- | --- | --- |
| Feature 1 — Instant Buy pricing/visibility + universal upfront-payment/COD-delivery model | Does not exist. No instantBuyPrice field, no upfront-gateway-required payment path (today's model is admin-manual confirmation per Rule 14), no delivery-fee config, no buyer-selected delivery zone. | Medium–Large (grew due to the "applies to all sales" scope change) |
| Feature 2 — Buyer/Seller Points + Seller Tier & Profit-Share Commission | Does not exist. No point fields, no rewards module, no tier/commission concept, no admin settlement/points-adjustment endpoints. | Large |

Confirmed by direct code search: zero matches for instantBuy/buyNow

anywhere in src/, and zero matches for buyerPoints/sellerPoints/

sellerTier/reward/commission outside of an unrelated "tiered

fallback" used for similar-product recommendations (products.service.ts).

Also confirmed: no rule file among the 15 existing .agents/rules/*.md

files covers points, tiers, or commission — and Rule 14's current payment

model (.agents/rules/rule-14-bidding-auction-lifecycle.md) is entirely

admin-manual confirmation (PAYMENT_CONFIRM_MANUAL), with no gateway-based

payment path documented yet.

## 2. Feature 1: Instant Buy Pricing/Visibility + Universal Payment Model

### 2.1 Instant Buy — pricing & visibility (unchanged from v4)

- Availability: present on every product listing — not optional.

- Pricing formula:

```

instantBuyPrice = basePrice + (0.4 × basePrice) = 1.4 × basePrice

```

Always above biddingStartPrice (1.10×–1.20× basePrice per Rule 13's

tiered markup).

- Visibility rule:

- currentBid < instantBuyPrice → show

- currentBid = instantBuyPrice → hide

- currentBid > instantBuyPrice → hide

### 2.2 Universal Payment & Delivery Model (confirmed — applies to all sales)

- Item price: paid in full, via the payment gateway — for

every sale, whether the buyer got there via Instant Buy or via

winning a normal auction. This is no longer an Instant-Buy-specific

rule.

- Delivery fee: always collected as cash on delivery (COD), at

the point of delivery — never at checkout, for any sale type.

- Delivery zone: the buyer selects "Inside Valley" or "Outside

Valley" at checkout/order-confirmation time. This determines which of

the two fixed, env-configured delivery rates applies (§2.4). It is a

plain user choice — not derived from any address or location field.

**✅ Resolved: Rule 14's AWAITING_PAYMENT state and fallback-to-

next-bidder chain are kept exactly as they are today.** A normal auction

winner still gets the existing PAYMENT_WINDOW_HOURS window to pay. The

only change is *how* they pay inside that window: **gateway payment

replaces admin-manual/COD/bank-transfer confirmation** as the mechanism.

If the winner doesn't complete gateway payment before the window

expires, the existing fallback chain reassigns the product to the next

bidder exactly as it does today — unchanged. Instant Buy remains the one

path where payment must succeed immediately (§2.1), since there's no

next bidder to fall back to on that path (the auction closes at click

time). This means the BiddingModule state machine itself is untouched

— the change is scoped to swapping the payment-confirmation mechanism

inside the existing states.

### 2.3 What currently exists

Nothing of this. Relevant facts:

- Product entity — no instantBuyPrice, no delivery-fee concept.

- Rule 14's payment model today is entirely admin-manual confirmation

(POST /admin/products/:productId/confirm-payment, `paymentConfirmationMethod

= ADMIN_MANUAL`) — there is no gateway-payment path documented yet. The

existing AWAITING_PAYMENT window and fallback chain stay; only the

confirmation mechanism inside that window changes to gateway payment.

- No delivery-fee configuration exists anywhere in the codebase or .env,

and no buyer-facing "select delivery zone" field exists on any order/bid

flow.

### 2.4 Gap — what needs to be added

1. Schema change — add instantBuyPrice (decimal, non-nullable) to

Product + migration: instantBuyPrice = round(basePrice × 1.4, 2).

2. Visibility logic — derived: `showInstantBuy = currentBid <

instantBuyPrice, where currentBid = currentHighestBid ??

biddingStartPrice`.

3. Response mapping — instantBuyPrice + showInstantBuy on

GET /products, GET /products/:id, and the SSE auction.update

payload.

4. Delivery zone field — a buyer-selected enum

(INSIDE_VALLEY | OUTSIDE_VALLEY) captured at checkout/order

confirmation, on whatever entity represents "the order/settlement for

this bid or Instant Buy purchase."

5. Delivery fee configuration — fixed, env-sourced:

```

DELIVERY_CHARGE_INSIDE_VALLEY=100

DELIVERY_CHARGE_OUTSIDE_VALLEY=250

```

(placeholder values — real amounts still TBD, §4 item 3). Collected as

COD at delivery; excluded from points (§3.3).

6. Gateway payment inside the existing payment window — replace

admin-manual/COD/bank-transfer confirmation with gateway payment as the

mechanism for settling a normal auction win within

AWAITING_PAYMENT/PAYMENT_WINDOW_HOURS. The state machine and

fallback chain are unchanged; only the confirmation mechanism moves

from PAYMENT_CONFIRM_MANUAL/admin action to a gateway callback/

verification.

7. Buy-Now purchase action (Instant Buy specifically) — still closes

the auction and assigns sole eligibility immediately on successful

gateway payment, with no payment window (§2.1) since there's no

fallback bidder on this path.

### 2.5 Rule changes required

- Rule 13: Products / Listings — add the mandatory Instant Buy

subsection (1.4 × basePrice formula, always above biddingStartPrice).

- Rule 14: Bidding & Auction Lifecycle — swap the payment-confirmation

mechanism inside the existing AWAITING_PAYMENT window from

admin-manual to gateway payment (state machine + fallback chain

unchanged); add the buyer-selected delivery zone field and COD

delivery-fee timing; document Instant Buy's immediate-payment,

no-fallback path as the one exception to "payment window applies."

- New/updated payments rule — fixed, env-configured, two-zone

(buyer-selected) COD delivery fee, excluded from points; gateway payment

is now the mechanism for item-price settlement across all sale types

(relationship between the existing confirm-payment endpoint and the

new "mark paid to seller" points trigger still needs clarifying — §4,

item 3).

## 3. Feature 2: Buyer & Seller Points, Seller Tier & Profit-Share Commission

*(Unchanged from v4 — no new information this round. Included in full for

a single-document reference.)*

### 3.1 What's required

- Two independent balances per user: buyerPoints, sellerPoints.

- Timing: points are awarded only after an **admin manually flags the

transaction as paid to the seller** (§3.3) — not automatically on any

payment-gateway event, and not at time of sale.

- Seller points = 1% × soldPrice (or instantBuyPrice for a

Buy-Now sale). Example: Rs. 20,000 sale → 200 pts.

- Buyer points = 1% × the amount the buyer actually spent, same

admin-flagged timing.

- Delivery charges are excluded from both points calculations.

- Buyer Points has no tier (§3.4).

- Seller Points drives a 5-tier structure, with a profit-share

commission % applied unconditionally on every sale (§3.5–3.6).

- Refunds/returns are out of scope — no returns provision exists.

### 3.2 What currently exists

Nothing. No points/tier/commission fields anywhere on User, no

rewards/loyalty module, and no admin-facing "mark transaction as paid"

action anywhere in the payments flow.

### 3.3 Points — calculation logic & trigger condition

trigger:  admin manually marks the transaction "paid to seller"

(seller has already been paid offline by admin —

the system does not move money to the seller itself)

transactedPrice = soldPrice (auction win) | instantBuyPrice (Buy-Now)

— delivery charge is NOT included

sellerPoints += round(0.01 × transactedPrice)

buyerPoints  += round(0.01 × transactedPrice)

Requires a new admin endpoint/function: list transactions pending

seller payout + "mark transaction #X as paid to seller" — the sole

trigger for point crediting on both sides. (Note: this is distinct from

Rule 14's existing confirm-payment endpoint, which confirms the

*buyer's* payment was received — "paid to seller" is a separate, later

admin action. See §4, item 3.)

### 3.4 Buyer Tier

- No tier structure — only a running buyerPoints balance, reserved for a

future, not-yet-scoped redemption feature.

### 3.5 Commission Is a Share of *Profit* — Unconditional

profit = soldPrice − basePrice

Worked example: basePrice = 100 → biddingStartPrice = 120 →

soldPrice = 150 → profit = 50. At 20% seller commission:

sellerShare = 10, platformShare = 40, sellerPayout = 110.

Always applies — biddingStartPrice is always above basePrice (10%

markup floor), so profit is always positive and commission is paid on

every settled sale, no exceptions. Instant Buy sales have a fixed,

deterministic profit: 0.4 × basePrice.

### 3.6 Seller Tier & Commission Table

| Tier | Points Range (cumulative) | Sub-band | Seller's Share of Profit |
| --- | --- | --- | --- |
| Bronze | 0 – 1,499 | 0 – 499 | 20% |
|  |  | 500 – 999 | 25% |
|  |  | 1,000 – 1,499 | 30% |
| Silver | 1,500 – 2,999 | 1,500 – 1,999 | 35% |
|  |  | 2,000 – 2,499 | 40% |
|  |  | 2,500 – 2,999 | 45% |
| Gold | 3,000 – 6,499 | 3,000 – 3,999 | 50% |
|  |  | 4,000 – 4,999 | 55% |
|  |  | 5,000 – 6,499 | 60% |
| Platinum | 6,500 – 12,499 | 6,500 – 7,999 | 65% |
|  |  | 8,000 – 9,999 | 70% |
|  |  | 10,000 – 12,499 | 75% |
| Diamond | 12,500+ | 12,500 – 14,999 | 80% |
|  |  | 15,000 – 19,999 | 90% |
|  |  | 20,000+ | 100% |

### 3.7 Gap — what needs to be added

1. Schema — sellerPoints, buyerPoints, sellerTier on a

UserRewards entity (§3.9).

2. PointsTransaction ledger table — `userId, type, delta, reason,

createdAt, referenceId`.

3. Admin settlement action — pending-payout view with computed

sellerPayout reference amount, + "mark as paid to seller" action that

triggers point crediting and sellerTier recalculation.

4. Admin points-management endpoints — manual credit/debit with a

required reason, logged to the ledger.

5. Commission calculator — `sellerPayout = basePrice + (commission% ×

profit)`.

6. New module — RewardsModule.

7. Response/API exposure — buyerPoints, sellerPoints, sellerTier

on GET /users/me.

### 3.8 Rule changes required

- New Rule 16: Loyalty Points, Seller Tier & Commission — full model

as above, including that refunds are explicitly out of scope.

- Rule 13 — cross-reference: markup is no longer purely platform

revenue (§4, item 2).

- Rule 14 — document the admin settlement action, tied into whatever

the payment-model decision in §4, item 1 produces.

- User-profile rules — extend GET /users/me.

### 3.9 Design decision: separate entity + ledger — confirmed

UserRewards entity + PointsTransaction ledger, needed for auditability

and to back admin adjustment/settlement endpoints.

## 4. Open Questions / Things to Confirm Before Implementation

1. Rule 13 revenue-model implication (carried over, not yet answered).

Under unconditional commission, a high-tier seller can claim up to

100% of the profit, meaning some or all of what was previously

"platform-only" markup can flow back to the seller. Confirm this is the

intended business outcome.

2. Delivery fee actual amounts. Placeholder values (100/250) are

used in §2.4 — need real Inside/Outside Valley figures for .env.

3. **Is the existing confirm-payment admin endpoint the same action as

the new "mark paid to seller" trigger (§3.3), or two separate steps

(buyer-payment-confirmed vs. later seller-payout-confirmed)?** Current

working assumption (§3.3): they are separate — confirm-payment

confirms the buyer's gateway payment landed (closes out

AWAITING_PAYMENT → SETTLED); "mark paid to seller" is a distinct,

later admin action once the seller has actually been paid out, and is

the one that triggers points. Worth an explicit confirmation before

building both.

None of these three block starting Phase 1 (Instant Buy). Item 3 blocks

the points/commission admin action in Phase 2.

## 5. Rules Diff — Before vs. After

| Rule | Before | After (change required) |
| --- | --- | --- |
| Rule 13: Products / Listings | Pricing model covers only basePrice → biddingStartPrice margin, implicitly platform-only revenue. No instant-buy concept. | Add mandatory instantBuyPrice field (1.4 × basePrice); note markup is no longer purely platform revenue once commission applies (§4, item 2). |
| Rule 14: Bidding & Auction Lifecycle | Payment is entirely admin-manual confirmation; AWAITING_PAYMENT + fallback chain exist to absorb non-payment risk over a window. | State machine + fallback chain unchanged; swap the in-window confirmation mechanism to gateway payment. Add: buyer-selected delivery zone, COD delivery-fee timing, Instant Buy's immediate-payment/no-window exception. |
| *(none today)* | No rule governs loyalty/points/tiers/commission. | New Rule 16 — full points/tier/commission model, admin settlement action, ledger + adjustment endpoints, refunds out of scope. |
| User-profile rules | GET /users/me returns profile + KYC summary only. | Extend response shape with buyerPoints, sellerPoints, sellerTier. |
| Payments flow (no dedicated rule file today) | Admin-manual confirmation only; no gateway-required path. | Gateway payment is the mechanism for item-price settlement, all sales; fixed env-configured, buyer-selected-zone COD delivery fee; separate admin settlement action for points (relationship to existing confirm-payment endpoint per §4, item 3). |

## 6. Proposed Implementation Plan (Phased)

### Phase 0 — Decisions (does not block starting Phase 1)

- Get real delivery fee amounts (§4, item 2).

- Confirm §4, item 1 (Rule 13 revenue framing) — lower urgency, should

land before Rule 16 is finalized.

- Confirm §4, item 3 (relationship between existing confirm-payment and

the new "mark paid to seller" action) — must land before Phase 2's

admin settlement action is built.

### Phase 1 — Feature 1: Instant Buy + Universal Payment Model

1. Migration: instantBuyPrice (1.4 × basePrice) on Product.

2. Service: derive showInstantBuy.

3. .env: DELIVERY_CHARGE_INSIDE_VALLEY, DELIVERY_CHARGE_OUTSIDE_VALLEY.

4. Buyer-selected delivery-zone field on the order/settlement path.

5. Swap AWAITING_PAYMENT's confirmation mechanism from admin-manual to

gateway payment; state machine and fallback chain unchanged.

6. Buy-Now endpoint (Instant Buy specifically): gateway payment success →

immediate auction close → sole-buyer assignment, no payment window.

7. Update Rule 13 + Rule 14 docs.

8. Tests: visibility boundaries; gateway-payment requirement inside the

window; fallback chain still triggers correctly on window expiry;

correct delivery fee applied per buyer-selected zone.

### Phase 2 — Feature 2: Points, Tier & Commission

1. Migration: UserRewards + PointsTransaction + sellerTier enum.

2. RewardsModule: commission calculator (always-applied), tier resolver

(seller-points-only), points service (1%, excludes delivery charge).

3. Admin settlement view + "mark as paid to seller" action, distinct from

the existing confirm-payment endpoint (§4, item 3).

4. Admin points-adjustment endpoints.

5. Expose fields on GET /users/me.

6. Write Rule 16 with the worked example verbatim.

7. Tests: worked example reproduces exactly; commission always applied;

points/commission fire only on the admin "mark as paid to seller"

action, never on confirm-payment; admin manual adjustment logs

correctly.

### Phase 3 — Verification

- Manual pass through every worked example in this doc.

- Update docs/database-schema.md.

## 7. Summary Checklist

Feature 1 — Instant Buy + Universal Payment Model

- ☐ Add non-nullable instantBuyPrice column + migration (`1.4 ×

basePrice`)

- ☐ Compute showInstantBuy in list/detail/SSE responses

- ☐ Add buyer-selected delivery-zone field + .env fee config

- ☐ Swap AWAITING_PAYMENT confirmation to gateway payment (state

machine + fallback chain unchanged)

- ☐ Build Buy-Now endpoint requiring immediate full gateway payment, no

payment window

- ☐ Update Rule 13 & Rule 14

- ☐ Tests for visibility boundaries + payment flow (incl. fallback

chain still works on window expiry)

Feature 2 — Buyer/Seller Points, Seller Tier & Commission

- ☐ Build UserRewards entity + PointsTransaction ledger

- ☐ Build commission calculator (always-applied profit-share formula)

- ☐ Build admin "settlement pending" view + "mark as paid to seller"

action (distinct from confirm-payment)

- ☐ Build admin points-adjustment endpoints

- ☐ Guarantee buyer points never affect seller tier (+ regression test)

- ☐ Expose on GET /users/me

- ☐ Write new Rule 16

- ☐ Update docs/database-schema.md

Non-blocking decisions to close out alongside the work above

- ☐ Real delivery fee amounts (§4.2)

- ☐ Confirm Rule 13 revenue-model implication (§4.1)

- ☐ Confirm relationship between confirm-payment and the new "mark

paid to seller" action (§4.3) — needed before Phase 2's admin

settlement action ships